Andhra Pradesh Drought Mitigation Project (APDMP)

Note on “Preparing Well Inventory for Participatory Hydrological Monitoring”

Background: APDMP has planned interventions to promote groundwater governance. As part of this, preparing well inventory is one of the important aspects a) to understand the status of groundwater b) establish decision making support system c) promote better crop planning d) understand the groundwater behaviour (fluctuations, etc) e) Protective Irrigation. Therefore, well inventory should be prepared at the beginning of the project.

Who will prepare Well inventory?

- The well inventory will be taken up in first phase ( 5 to 7 Gram Panchayat per LFA was  identified for taking up groundwater governance ).

- There will be 2 CRPs who will be trained at each GP level

- These CRPs will prepare the well inventory is one time activity but they have to perform data collection for Crop Water Budgeting exercise (planning and monitoring) and preparation of water security planning resource book.

Training on Preparation of Well Inventory:

- The training will be conducted at LFA level

- The list of participants is

| Sl No | Organisation | Designation | No of persons | For LFAs with 3 FAs | For LFAs with 4 FAs | For LFAs with 5 FAs |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | FA | NRM Facilitators | 3 | 9 | 12 | 15 |
| 2 | LFA | CRPs | 12 | 12 | 12 | 12 |
| 3 | LFA | NRM Specialist | 1 | 1 | 1 | 1 |
| 4 | LFA | M&E Expert | 1 | 1 | 1 | 1 |
| 5 | LTA | Groundwater Expert | 1 | 1 | 1 | 1 |
| 6 | LTA | Resource Persons | 3 | 3 | 3 | 3 |
|  | Total |  | 21 | 27 | 30 | 33 |

- Scheme of Training: This training will be for 3 days including one day for field practice in one of the selected village under guidance of resource persons  apart from half a day field practice session. The method of majority of the sessions is practicing exercises. Hence, this training programme needs 4 resource persons including LFA NRM expert.

Detailed budget for preparation of “Well Inventory”

Note:

- This is draft budget prepared based on the approved cost norms.

- Draft schedule of training

AWPB Item: Water resource monitoring well inventory data collecting assistants training

Summary of the Budget

|  | No of Fas |  |  | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- | --- |
| # 1 | Training of FFS Facilitator |  | Participants | 27 | 30 | 33 |
| Sl No | Particulars | 3 days Residential @ Dist |  |  |  |  |
|  |  | Unit | Unit Cost | Amount | Amount | Amount |
| 1 | Food and Refreshment Cost (Participants + RP + Support staff) | Participant | 950 | 25650 | 28500 | 31350 |
| 2 | Hall Rent and Logistics | 3 Days | 15000 | 15000 | 15000 | 15000 |
| 3 | Resource Persons Hon and travel | Res Person | 10200 | 10200 | 10200 | 10200 |
| 4 | Travel Allowance (S/DPMU, LTA, L/FA, FPO staff should claim travel from their project budgets) | Participant | 200 | 2400 | 2400 | 2400 |
| 5 | Stationary, Material, etc | Training Day | 1000 | 3000 | 3000 | 3000 |
| 6 | Night Stay | Participant | 700 | 18900 | 21000 | 23100 |
| 7 | Field Demonstration: Cost of travel and other material | Lumpsum |  | 10000 | 10000 | 10000 |
|  | Total Cost/ Batch |  |  | 85150 | 90100 | 95050 |
| 1 | Training cost of RHGBMSS, CSA (with 3 FAs) | 2 | 85150 | 170300 |  |  |
| 2 | Training cost of Aranya, APMAS, HANDS, AF, FES, RASS (with 4 FAs) | 6 | 90100 | 540600 |  |  |
| 3 | Training cost of EFFORT (with 5 FAs) | 1 | 95050 | 95050 |  |  |
|  | Total Training Cost |  |  | 805950 |  |  |